# Check-in plan — branch Sony_Development_License

Repo: https://github.com/elpisitsolutions/EdgeConnect/tree/Sony_Development_License

Prepared: 2026-08-06

Local HEAD: 1f52df3 — fix(modbus): TL-28 report serial endpoint (COMx) instead of :502

## Branch state

| Check | Result |
| --- | --- |
| origin/Sony_Development_License vs local HEAD (after git fetch) | 0 ahead / 0 behind — every commit is already pushed |
| Tracked files modified but not committed | 48 |
| Untracked paths | 9 |
| dotnet build ElpisEdgeConnect.sln | Succeeded — 0 warnings, 0 errors (verified 2026-08-06) |
| Diff size | +2,593 / −857 across tracked files |

Conclusion: nothing is waiting to be pushed. Everything below is work sitting in the

working tree that has never been committed. The list is grouped into the commits it should

become, in the order they should land.

## 1. Items to check in

### A. Studio operator-UI redesign — 43 files (largest item)

The bulk of the pending work. Left-rail navigation replacing the top bar, pinned page

headings, restyled cards/wizards, and a shared formatting helper so no screen shows a raw

ISO timestamp, un-separated number, or lowercase protocol slug.

| Path | Δ | Note |
| --- | --- | --- |
| Components/Shared/OperatorFormat.cs | new | Shared operator-facing formatters (Ago, byte counts, protocol names). Plain .cs, not .razor, because the Razor parser misreads < in switch expressions. Referenced by 12 of the modified pages — must land in the same commit or the build breaks. |
| wwwroot/css/site.css | +875 | Rail, heading band, card and wizard styling |
| Components/Layout/NavMenu.razor | +305 | Left rail, collapse chevron, Menu/System groups, active-tab bar |
| Components/Layout/MainLayout.razor | +140 | Rail + pinned-heading shell |
| Components/Pages/Onboarding/OnboardingFlow.razor | +264 |  |
| Components/Pages/Sources.razor | +120 |  |
| Components/Pages/Diagnostics.razor | +108 |  |
| Components/Pages/Routes.razor | +96 |  |
| Components/Pages/RouteDetail.razor, SinkDetail.razor, Config.razor | +92 / +90 / +88 |  |
| Components/Pages/Backup.razor, Sinks.razor, SourceDetail.razor | +87 / +80 / +78 |  |
| 24 further .razor files (Overview, RouteCard, Tap, StatusFooter, App, Checklist, Bundle, License, all 10 source wizards, 3 sink wizards, AddRoute, WizardShell, WizardActions, TagBrowseTreeView, SourceLogDialog, OnboardingNavigation, OnboardingProgress) | 1–54 each |  |
| wwwroot/img/elpis-mark.png | new | Rail brand mark — referenced by NavMenu.razor:32. Binary asset; if it is not committed the rail falls back to the "E" tile. |
| wwwroot/favicon.ico | new | Referenced by App.razor:24. Same rule — commit or the tab icon 404s. |

Check-in risk: the two binary assets are untracked and easy to miss with a

git add -u. Use explicit git add for them.

### B. MQTT client-id collision fix — 3 files

A real field bug, not cosmetics. Default client id was edgeconnect-{InstanceId}, which

collides whenever two gateways have a destination of the same name (and the wizard suggests

"MQTT"). Brokers enforce client-id uniqueness, so the two clients evict each other in a loop

and the operator sees MQTT.PERTAG_PUBLISH_FAILED — client is disconnected with no cause.

| Path | What changed |
| --- | --- |
| src/ElpisEdgeConnect.Sinks.Mqtt/MqttSinkAdapter.cs | DefaultClientId() now includes a sanitised, 24-char-capped machine name; new _disconnectCount / _firstDisconnectAt counters; DescribeFlapping() appends a plain-English cause to error text once drops exceed 5 and ~1/min; disconnectCount added to diagnostics so the bundle carries flap evidence |
| src/ElpisEdgeConnect.Sinks.Mqtt/MqttSinkConfiguration.cs | Doc comment only |
| src/ElpisEdgeConnect.Management/Wizards/MqttSinkWizardModel.cs | Doc comment only |

Gap to close before check-in: tests/ElpisEdgeConnect.Sinks.Mqtt.Tests/ exists but

contains no test for `DefaultClientId` or `DescribeFlapping`. DefaultClientId is already

internal static — trivially testable (sanitisation, length cap, empty-hostname fallback).

Per CLAUDE.md §7 this behaviour should not ship untested.

Behaviour note for the release notes: existing deployments that left Client id blank will

reconnect under a new id. Safe (WithCleanSession(true), no orphaned session state), but

broker-side ACLs or dashboards keyed on the old id need updating.

### C. Installer — service recovery + FOCAS2 native libraries

| Path | What changed |
| --- | --- |
| installer/ElpisEdgeConnect.wxs | (1) util:ServiceConfig — auto-restart the service on 1st/2nd/3rd failure after 30 s, counter reset daily. (2) <Files Include="!(bindpath.FocasSrc)\*.dll" /> added to both the Management and Host component groups, so Fwlib64.dll and its five per-model libraries ship beside the exe |

Two blockers on this one — fix before committing:

`FocasSrc` bindpath is not documented. The build command in the file header

(ElpisEdgeConnect.wxs:23-27) still lists only HostSrc and MgmtSrc. As written,

wix build fails on an undefined bindpath. Add

-bindpath "FocasSrc=<root>/fwlib0iD64" (or wherever the libraries are staged) to the

header comment and to whatever CI/publish script invokes wix build.

Where do the DLLs come from? See §2, fwlib0iD64/.

### D. License Generator tool — product catalogue

| Path | What changed |
| --- | --- |
| tools/LicenseGeneratorApp/LicenseDatabase.cs | New Products table + idempotent seed of "Elpis EdgeConnect" and "EREMOS V2"; GetProductCatalog() and AddProduct() (case-insensitive duplicate guard) |
| tools/LicenseGeneratorApp/MainForm.cs | "Add product" row above the Product dropdown (text box + Save, Enter-to-save); dropdown now catalogue-driven; window/header title "Elpis EdgeConnect — License Generator" → "Elpis — License Generator"; footer copyright 2024 → 2026 |

Note: the schema addition is additive and CREATE TABLE IF NOT EXISTS + INSERT OR IGNORE,

so an existing .db upgrades in place. Worth a smoke test against a real existing database

before check-in.

### E. Copyright / branding

| Path | What changed |
| --- | --- |
| Directory.Build.props | Copyright © 2024 → © 2026 — stamps every assembly in the solution |

Pairs with the footer string in MainForm.cs. Commit them together or note the split.

## 2. Untracked paths — decide before adding

| Path | Size | Recommendation |
| --- | --- | --- |
| fwlib0iD64/ — Fwlib64.dll, fwlib0DN64.dll, fwlib0iD64.dll, fwlib30i64.dll, fwlibNCG64.dll, fwlibe64.dll | ~11.5 MB, 6 binaries | Needs an explicit decision. These are FANUC-licensed native libraries, and the installer change in item C now depends on them being staged somewhere. Options: (a) commit them (repo grows 11.5 MB permanently, FANUC redistribution terms apply), (b) keep them out of git and have the build/publish script fetch or copy them from a known location, adding fwlib0iD64/ to .gitignore. Nothing in `.gitignore` currently covers them, so they will be swept in by `git add .`. Today no FOCAS binary is tracked in the repo. |
| docs/UI-Changes-Only-Sony-vs-Rajendra-2026-08-05.md | text | Commit — useful record of the Sony vs Rajendra UI divergence |
| docs/UI-Comparison-Sony-vs-Rajendra-2026-08-05.md | text | Commit |
| docs/UI-Changes-Only-Sony-vs-Rajendra-2026-08-05.docx | binary | Generated from the .md. Suggest not committing — keep one source of truth and regenerate. |
| docs/UI-Comparison-Sony-vs-Rajendra-2026-08-05.docx | binary | Same |
| docs/EdgeConnect-Studio-UI-Change-Report.docx | binary | Same — has no .md counterpart, so if it is the only copy, either commit it or export a .md first |
| .claude/settings.json | text | Project-level Claude Code permission allowlist (git fetch/push/rev-list, dotnet test, …). Shared dev convenience — commit it if the team wants it, otherwise .gitignore it. Contains no secrets. |

## 3. Pre-check-in gate

Run in this order:

☐  dotnet build ElpisEdgeConnect.sln → 0 warnings, 0 errors (passing as of 2026-08-06)

☐  dotnet test --filter "Category!=Flaky" — full run not yet executed against this working tree

☐  Add the DefaultClientId / DescribeFlapping tests (item B gap)

☐  Fix the FocasSrc bindpath documentation + build script (item C blocker 1)

☐  Decide the fwlib0iD64/ question (§2) and update .gitignore either way

☐  Build the MSI end-to-end and confirm the FOCAS DLLs land beside both exes and that

service recovery is registered (sc qfailure ElpisEdgeConnect)

☐  Smoke-test the License Generator against an existing .db

☐  Note the MQTT client-id change in the release notes (broker ACL impact)

☐  Confirm the CRLF/LF warnings on 11 .razor files are just line-ending normalisation and

not unintended whole-file rewrites (git diff --stat --ignore-cr-at-eol)

## 4. Suggested commit sequence

feat(studio): operator-UI redesign — left rail, pinned headings, shared formatters (item A, 43 files)

fix(mqtt): make the default client id unique per machine and name the flap cause (item B + its tests)

build: stamp 2026 copyright across all assemblies (item E)

feat(installer): auto-restart the service and ship the FOCAS2 native libraries (item C, after both blockers are cleared)

feat(tools): catalogue-driven product list in the License Generator (item D)

docs: Sony vs Rajendra UI comparison (§2 text files)

Items 1–3 and 5 are independently shippable today. Item 4 is blocked.