# License-Driven Installer — Design & Implementation Plan

Status: PROPOSAL. Nothing here is implemented. No ADR has been written yet.

Date: 2026-08-06

Scope: Licensing Layer 1 ("Packaging") per ARCHITECTURE_BLUEPRINT.md §7.1 and Appendix A (Module delivery | Compile-time assemblies, per-edition installers | **LOCKED**).

Non-scope: Layers 2 and 3 (runtime activation, UI/API enforcement) already exist and this plan must not weaken either.

## 1. Recommendation

Build N per-edition MSIs from N per-edition publishes (Mechanism A1). Do not read the license file at install time (Mechanisms A2/A4). Do not use the manual feature tree for edition gating (Mechanism A3).

The decisive reason is not preference, it is sequencing: ADR-0036 and ADR-0038 node-lock a license to a gateway id that does not exist until the product has been installed and started once. The documented issuance flow is literally:

> 1. Install → first start generates the gateway UUID at <dataRoot>/identity. > 2. Operator reads the id from the Studio License page… > 3. Elpis issues a license with gatewayId = that id… > — docs/decisions/0036-single-machine-license-binding.md, "Issuance flow"

On a fresh machine there is no license file to point the installer at. Any design that asks the customer to supply edgelicense.json during setup is inverted with respect to the product's own activation model, and would only ever work on re-installs or on floating (gatewayId == "*") licenses.

Three further findings shape the recommendation:

The runtime almost certainly cannot survive a missing adapter DLL today. This is the

biggest technical risk and it blocks every mechanism equally. See §5.

The strongest driver for this work is redistribution compliance, not download size.

The current MSI ships ~23.5 MB of Fanuc-licensed FOCAS2 native DLLs to every customer, and docs/licensing/module-catalog.md states we do not redistribute them. See §6.3. This is a live contradiction, not a hypothetical.

This is not a new idea — it is an unshipped locked deliverable. Blueprint Phase 3

lists "Edition-based installer builds (Starter/Professional/Enterprise)"; CLAUDE.md §8 Phase 3 lists "Not started: … edition installers".

Consequently the plan below does not open with "slice five editions". It opens with a half-day spike that decides whether the rest is even buildable, then a runtime graceful-absence refactor, then a two-edition first shippable slice split on the one axis that has a real legal driver.

### The owner's framing, validated

> "I want to create an installer application or option based on license type — not in the > EdgeConnect UI."

The research supports the stated interpretation. Blueprint §7.1 says it in as many words:

> "Build and ship edition-specific installers. Each edition includes only the protocol > module assemblies for that tier. Customers on Starter edition literally don't receive the > Modbus or OPC UA assemblies."

One qualification: the phrase "installer application" most literally describes Mechanism A4 (a licensing-aware launcher EXE). That specific reading is the one the evidence contradicts, for the ADR-0036 reason above. Everything else in the ask holds.

## 2. Evidence base

Everything below was read in this repository at commit-time of writing.

| Source | What it establishes |
| --- | --- |
| docs/ARCHITECTURE_BLUEPRINT.md §7.1 | Packaging layer intent, verbatim. Edition table (stale — see §3.3). |
| docs/ARCHITECTURE_BLUEPRINT.md Appendix A | Module delivery — compile-time assemblies, per-edition installers — LOCKED; Licensing enforcement — 3 layers — LOCKED; License mode — fully offline, no phone-home — LOCKED. |
| docs/ARCHITECTURE_BLUEPRINT.md §Phase 3 | "Edition-based installer builds (Starter/Professional/Enterprise)" — a listed, never-delivered deliverable. |
| src/ElpisEdgeConnect.Core/Licensing/LicenseEdition.cs | The actual five editions. |
| src/ElpisEdgeConnect.Core/Licensing/LicenseModuleKeys.cs | The actual module key constants. |
| src/ElpisEdgeConnect.Core/Licensing/LicenseEditionCatalog.cs | The actual edition→module offering matrix. |
| src/ElpisEdgeConnect.Host/EdgeConnectComposition.cs | Composition root; unconditional adapter wiring. Primary risk site. |
| src/ElpisEdgeConnect.Management/Hosting/ManagementHostingExtensions.cs | Studio startup wiring; unconditional per-protocol probe services + endpoint mapping. Secondary risk site. |
| installer/ElpisEdgeConnect.wxs | Single MSI, WixUI_FeatureTree, two harvest ComponentGroups, fixed UpgradeCode. |
| installer/ElpisEdgeConnect.Bundle.wxs | Burn bundle, its own UpgradeCode, single <MsiPackage>. |
| docs/installer/creating-the-installer.md | Current build recipe: -d Version=, two -ext, three bindpaths. |
| docs/decisions/0035-unlicensed-runtime-cutoff.md | 2h hard stop when status ≠ Valid. |
| docs/decisions/0036-single-machine-license-binding.md | Node-locking + issuance flow. Decisive. |
| docs/decisions/0038-machine-anchored-gateway-identity.md | Identity survives data-root deletion (HKLM + machine-wide file). |
| docs/licensing/module-catalog.md | Module keys, DI enforcement semantics, third-party redistribution posture. |
| docs/licensing/license-generator-app.md | Edition dropdown drives offered modules via LicenseEditionCatalog. |
| publish/Management/ (real build output on disk) | Actual DLL names and byte sizes quoted throughout. |

## 3. What actually exists today

### 3.1 Editions (code truth)

src/ElpisEdgeConnect.Core/Licensing/LicenseEdition.cs:

public enum LicenseEdition

{

Unknown = 0, Starter = 1, Professional = 2,

Enterprise = 3, CncPro = 4, TrialPeriod = 5,

}

### 3.2 Edition → offered modules (code truth)

From the header of src/ElpisEdgeConnect.Core/Licensing/LicenseEditionCatalog.cs, verbatim:

Edition       Sources                                 Destinations

----------    -----------------------------------     ------------------

Unknown(dev)  all                                     all

Starter       Modbus TCP only                         MQTT only

Professional  all EXCEPT OPC UA Client                MQTT only

CncPro        FOCAS2 + Brother HTTP + MTConnect only   MQTT only

Enterprise    all                                     MQTT + OPC UA Server

TrialPeriod   all                                     all

Module keys (LicenseModuleKeys.cs), quoted:

core-runtime, sink-mqtt, sink-opc-ua-server, sink-http (reserved), sink-tcp (reserved), source-modbus-tcp, source-focas2, source-mtconnect, source-brother-http, source-s7, source-opc-ua-client, source-ethernet-ip, source-melsec, connectivity-studio, historian-bridge (reserved).

> Trap. LicenseModuleKeys.SourceOpcUaClient is "source-opc-ua-client", but the > adapter, the issued licenses, the Studio picker and the generator all use > `"source-opcua-client"`. LicenseEditionCatalog hard-codes the literal and warns: > "do NOT swap in the mismatched constant." Any module→assembly map built for packaging > must use the real key, not the constant.

### 3.3 Documented editions ≠ coded editions (drift to resolve before building)

|  | Blueprint §7.1 table | Code (LicenseEditionCatalog) |
| --- | --- | --- |
| Starter | 2 of {Focas2, MtLinki, MTConnect, BrotherHttp} | Modbus TCP only |
| Professional | All base + Modbus; MQTT/HTTP/TCP sinks | All sources except OPC UA Client; MQTT only |
| Enterprise | All + S7, OPC UA Client; all sinks + OPC UA Server | All sources; MQTT + OPC UA Server |
| CncPro | absent | FOCAS2 + Brother HTTP + MTConnect |
| TrialPeriod | absent | everything |
| MtLinki | referenced | no adapter project exists (CLAUDE.md §8) |

Blueprint §7.2's module identifiers (source.focas2, dotted) and docs/licensing/license-file-format.md §4.3's stated rule (source.{protocolName}) also disagree with the shipped hyphenated keys (source-focas2). The code is the truth; those two documents are stale. Recommendation: LicenseEditionCatalog becomes the declared single source of truth (ADR candidate, §11), and blueprint §7.1/§7.2 plus license-file-format §4.3 get corrected as part of the first slice.

### 3.4 The installer today

installer/ElpisEdgeConnect.wxs — one MSI, Version="$(Version)" (currently 2.1.0.1 from Directory.Build.props), UpgradeCode="b7e2c1a4-9f3d-4c8e-8a21-5f6d7e8c9b01", Scope="perMachine". Two harvesting component groups:

ManagementComponents → <Files Include="!(bindpath.MgmtSrc)\**"> minus .pdb, .xml,

web.config; plus <Files Include="!(bindpath.FocasSrc)\*.dll" />.

HostComponents → same harvest for HostSrc, plus six explicitly-named FOCAS

native <File> elements (the comment explains <Files> de-dupes by source path and would silently skip them).

Two features: MainApplication (AllowAbsent="no") and DesktopShortcutFeature. The WixUI_FeatureTree wizard exists only to toggle the desktop shortcut.

Build requires -d Version=, -ext WixToolset.UI.wixext, -ext WixToolset.Util.wixext, and three bindpaths (HostSrc, MgmtSrc, FocasSrc).

There is no CI in this repository (no .github/, no build scripts at root). Releases are produced by hand from docs/installer/creating-the-installer.md.

### 3.5 UI gating today (reference only — layer 3, already built)

Wizards/SourceProtocolPickerModel.Resolve(isModuleEnabled, edition) does two things: edition-level tiles are hidden entirely via LicenseEditionCatalog.IsSourceModuleOffered, and surviving tiles whose module is disabled are downgraded to RequiresLicense and lose their TargetHref. DestinationProtocolPickerModel mirrors it. Both carry the same comment: "The UI is explanatory only; the backend gate remains authoritative on save." That is the correct posture and packaging must adopt the same humility.

## 4. Mechanism comparison (Question A)

|  | A1 — N MSIs per edition | A2 — one MSI, license read at install | A3 — one MSI, manual feature tree | A4 — launcher EXE reads license, drives MSI |
| --- | --- | --- | --- | --- |
| Build cost | Medium–High. Needs per-edition publish + graceful-absence refactor (§5). | High. Needs §5 refactor plus a signed-JSON-parsing custom action plus per-file feature partitioning of a 398-file flat publish. | Low. Feature partitioning only, no license logic. | Highest. Everything in A2 plus a new Burn BA / custom bootstrapper app. |
| Release cost per version | N publish pairs, N MSIs, N EXE bundles. At 5 editions: 10 publishes (~1.3 GB), 10 artifacts. | 1 publish pair, 1 MSI, 1 EXE — unchanged. | Unchanged. | 1 MSI + 1 EXE (+ the launcher). |
| What it actually prevents | The unlicensed binaries are not on the media. Real. | Nothing durable — msiexec /i … EDITION=Enterprise overrides any property a custom action set. | Nothing — the customer chooses. | Nothing durable — same property-override bypass, plus the launcher itself is replaceable. |
| Compliance value (Fanuc / OPC Foundation) | High — the restricted binaries genuinely never leave Elpis. | Zero — they are inside the MSI regardless of what is installed. | Zero. | Zero. |
| Works on a fresh machine | Yes. | No — no gateway id yet, therefore no license yet (ADR-0036). | Yes. | No — same reason. |
| How it fails | Wrong edition shipped to a customer; a missing DLL crashes startup (§5); N-way test matrix rot. | Custom action can't find/parse/verify the license → must either block the install (bad) or fall through to "install everything" (pointless). | Customer deselects a protocol they bought, or selects one they didn't; support burden. | All of A2's failure modes plus a second UI to maintain and localise. |
| Offline-safe | Yes. | Yes. | Yes. | Yes. |
| Verdict | RECOMMENDED | Reject as the gating mechanism | Reject for edition gating | Reject |

### Why A2/A4 are rejected in detail

Sequencing (fatal). ADR-0036 §"Issuance flow" — the license is issued after first

start. Fresh installs have nothing to read.

No enforcement value. MSI properties are settable from the command line. A custom

action that sets EDITION is overridden by msiexec /i pkg.msi EDITION=Enterprise before the action even runs (public properties supplied on the command line win). The only way to make it stick would be to conditionally fail the install, which converts a licensing nicety into a customer-blocking failure mode.

Signature verification inside the installer buys nothing (see §7).

The binaries would still ship. Which means the Fanuc/OPC-Foundation redistribution

exposure (§6.3) is completely untouched — the single most concrete reason to do this work at all.

### Why A3 is rejected for edition gating

A feature tree lets the operator pick. That is the opposite of a license constraint; it is a customisation menu. It is fine for the existing desktop-shortcut toggle and should stay for that. It is not licensing, and presenting it as licensing would be misleading.

### The one A4-shaped idea worth keeping

A post-install "Activate" experience is genuinely useful and already partially exists — the Studio License page shows "This gateway's ID" and pre-checks binding on activation (ADR-0036, "Operator UX"). If the owner's real goal is "cleaner customer experience", that is the surface to invest in, not the installer. Flagged in §12.

## 5. THE BIGGEST TECHNICAL RISK — omitting an adapter DLL (Question D)

Claim: dropping a protocol assembly from the publish output today will hard-fail startup, not degrade cleanly. I am confident of the mechanism; the exact failure point must be confirmed empirically (Slice N.0) because I was instructed not to build or run anything.

There are three independent reasons, any one of which is sufficient.

### 5.1 Host-level: hostpolicy validates the deps.json TPA list

publish/Management/ElpisEdgeConnect.Management.deps.json lists all thirteen first-party assemblies (verified by inspecting the real file on disk):

ElpisEdgeConnect.Core.dll                    ElpisEdgeConnect.Sources.EthernetIp.dll

ElpisEdgeConnect.Host.dll                    ElpisEdgeConnect.Sources.Focas2.dll

ElpisEdgeConnect.Management.dll              ElpisEdgeConnect.Sources.MTConnect.dll

ElpisEdgeConnect.Sinks.Mqtt.dll              ElpisEdgeConnect.Sources.Melsec.dll

ElpisEdgeConnect.Sinks.OpcUaServer.dll       ElpisEdgeConnect.Sources.ModbusTcp.dll

ElpisEdgeConnect.Sources.BrotherHttp.dll     ElpisEdgeConnect.Sources.OpcUaClient.dll

ElpisEdgeConnect.Sources.S7.dll

For a self-contained app, hostpolicy builds the trusted-platform-assemblies list from deps.json before a single line of managed code runs. The expected failure for a deleted file is the well-known host error:

Error: An assembly specified in the application dependencies manifest

(ElpisEdgeConnect.Management.deps.json) was not found: ... path: 'ElpisEdgeConnect.Sources.S7.dll'

This fails before `Main`, so no fail-soft, no diagnostics entry, no Studio, nothing — the Windows service simply does not start. INFERRED, not confirmed — this is the single most important thing Slice N.0 must verify.

Implication: even with a perfect runtime refactor, you cannot simply exclude files in the .wxs. The publish itself must not contain the assembly, so its deps.json doesn't either. That means per-edition builds, not per-edition file lists.

### 5.2 Composition-root level: unconditional static references

src/ElpisEdgeConnect.Host/EdgeConnectComposition.cs — ConfigureRuntimeAsync is a single method that calls all ten registration extensions in one straight-line block:

services.AddFocas2SourcesFromGatewayConfig(preloadedConfig, eagerLicense, faultRegistry);

services.AddMTConnectSourcesFromGatewayConfig(...);

services.AddModbusTcpSourcesFromGatewayConfig(...);

services.AddS7SourcesFromGatewayConfig(...);

services.AddBrotherHttpSourcesFromGatewayConfig(...);

services.AddOpcUaClientSourcesFromGatewayConfig(...);

services.AddEthernetIpSourcesFromGatewayConfig(...);

services.AddMelsecSourcesFromGatewayConfig(...);

services.AddMqttSinksFromGatewayConfig(...);

services.AddOpcUaServerSinksFromGatewayConfig(...);

Those extension methods are defined in Host (src/ElpisEdgeConnect.Host/Adapters/*RegistrationExtensions.cs), so this block alone does not force-load the protocol assemblies. But the bodies do — e.g. MelsecRegistrationExtensions references MelsecSourceConfiguration.LicenseModuleKey and constructs SourceRegistration from Melsec types. Each is JITted on first call, which resolves ElpisEdgeConnect.Sources.Melsec.dll. The call is unconditional whenever preloadedConfig is not null, i.e. on every real gateway.

Worse, and unconditionally — outside the if (preloadedConfig is not null) block:

using ElpisEdgeConnect.Sources.Focas2;   // file-top

...

services.AddSingleton<Focas2FakeModeMeter>();   // Sources.Focas2

...

services.AddSingleton<S7FakeModeMeter>();       // Sources.S7

if (Focas2DemoModeOptions.IsEnabled) { ... }

if (S7DemoModeOptions.IsEnabled)     { ... }

typeof(Focas2FakeModeMeter) and typeof(S7FakeModeMeter) appear directly in ConfigureRuntimeAsync's own IL. JITting `ConfigureRuntimeAsync` therefore requires `Sources.Focas2.dll` and `Sources.S7.dll` to be loadable — even on a Starter gateway with zero FOCAS2 and zero S7 sources configured.

### 5.3 Studio level: unconditional per-protocol services and endpoints

src/ElpisEdgeConnect.Management/Hosting/ManagementHostingExtensions.cs registers a probe service and maps an API for every protocol, unconditionally:

builder.Services.AddSingleton<Api.Focas2BrowseService>();

builder.Services.AddSingleton<Api.MqttTestConnectionService>();

builder.Services.AddSingleton<Api.BrotherHttpProbeService>();

builder.Services.AddSingleton<Api.ModbusProbeService>();

builder.Services.AddSingleton<Api.OpcUaClientTestConnectionService>();

builder.Services.AddSingleton<Api.OpcUaClientBrowseApiService>();

builder.Services.AddSingleton<Api.MTConnectBrowseService>();

builder.Services.AddSingleton<Api.S7ProbeService>();

builder.Services.AddSingleton<Api.EthernetIpProbeService>();

builder.Services.AddSingleton<Api.MelsecProbeService>();

...

app.MapFocas2BrowseApi(); app.MapModbusProbeApi(); app.MapS7ProbeApi();

app.MapEthernetIpProbeApi(); app.MapMelsecProbeApi(); app.MapMelsecDiagnosticsApi();

app.MapS7AddressValidationApi(); app.MapS7TagTemplateApi();  // and more

and lines 98–99 read Focas2DemoModeOptions.IsEnabled / S7DemoModeOptions.IsEnabled directly. 28 Management files carry a using ElpisEdgeConnect.Sources.* / Sinks.* — wizard models, probe services, Razor pages (AddS7Source.razor, AddMelsecSource.razor, AddOpcUaServerDestination.razor, MelsecDiagnosticsPanel.razor, …). The Map*Api calls execute at startup, so their JIT happens during boot.

ElpisEdgeConnect.Management.csproj also carries a direct PackageReference to FluentModbus 5.2.0 for ModbusProbeService — so FluentModbus.dll can never be dropped while the Studio ships, no matter what the license says about source-modbus-tcp.

### 5.4 What this means for the design

Two viable routes, and they trade differently:

|  | Route R1 — graceful absence (runtime tolerates a missing assembly) | Route R2 — per-edition compile (ProjectReference conditioned on $(EdgeConnectEdition)) |
| --- | --- | --- |
| Composition root | Wrap each adapter's wiring in a [MethodImpl(MethodImplOptions.NoInlining)] shim + try/catch (FileNotFoundException); move the FakeModeMeter registrations behind the same shims. | #if EDITION_HAS_S7 around the call; assembly genuinely not referenced. |
| deps.json problem (§5.1) | Not solved. Still fails in hostpolicy before managed code. Needs the assembly excluded from publish and deps.json — which means a conditioned build anyway. | Solved by construction. |
| Management (28 files, Razor) | Needs the same treatment across probe services + endpoint maps; Razor pages must be conditionally excluded from compilation. | Same problem, expressed as #if / conditional <Compile Remove>. Razor conditional compilation is awkward. |
| Tension with Locked #4 / anti-pattern #2 | Mild — this is tolerating absence, not dynamic loading. But it deserves an explicit ADR ruling. | None. |
| Test matrix | 1 build, N runtime configs. | N builds, N test runs. |

Recommendation: R2, because §5.1 forces it. Route R1 cannot fix the hostpolicy failure without also conditioning the build, so R1's extra runtime machinery would be paid for and still not be sufficient. R2 with a coarse edition axis (see §8) keeps the #if count tractable.

If Slice N.0 disproves §5.1 (i.e. hostpolicy tolerates a missing TPA entry and the failure is a lazy FileNotFoundException at JIT time), then R1 becomes viable and much cheaper, and the plan should pivot. That is precisely why N.0 comes first.

## 6. What actually differs per edition (Question D, concrete)

Measured from the real publish/Management/ on disk (byte sizes, 2026-08-06 build).

### 6.1 Module key → files

| Module key | First-party assembly | Bytes | Third-party payload it pulls in | Bytes |
| --- | --- | --- | --- | --- |
| core-runtime | ElpisEdgeConnect.Core.dll | 595,968 | (always) | — |
| (host) | ElpisEdgeConnect.Host.dll | 204,288 | (always) | — |
| connectivity-studio | ElpisEdgeConnect.Management.dll | 2,292,736 | MudBlazor.dll 9,145,856; Swashbuckle.* ~2,406,912 | ~11.5 MB |
| source-modbus-tcp | …Sources.ModbusTcp.dll | 175,616 | FluentModbus.dll 151,040 — also a direct Management dependency, cannot be dropped | 151,040 |
| source-focas2 | …Sources.Focas2.dll | 99,328 | 6 native FOCAS DLLs, 11,760,600 B, shipped into BOTH dirs → ~23.5 MB | 23,521,200 |
| source-mtconnect | …Sources.MTConnect.dll | 63,488 | none (HttpClient) | 0 |
| source-brother-http | …Sources.BrotherHttp.dll | 81,920 | none | 0 |
| source-s7 | …Sources.S7.dll | 108,544 | Sharp7.dll 44,544 | 44,544 |
| source-opcua-client ⚠ | …Sources.OpcUaClient.dll | 147,968 | Opc.Ua.Client.dll 421,448 + shared Opc.Ua.Core.dll 7,770,184, Opc.Ua.Configuration.dll 76,360, Opc.Ua.Security.Certificates.dll 66,120 | 8,334,112 |
| source-ethernet-ip | …Sources.EthernetIp.dll | 63,488 | libplctag.NativeImport.dll 3,230,208 + libplctag.dll 78,848 | 3,309,056 |
| source-melsec | …Sources.Melsec.dll | 132,608 | none — hand-rolled SLMP (ADR-0033) | 0 |
| sink-mqtt | …Sinks.Mqtt.dll | 47,104 | MQTTnet.dll 348,728 | 348,728 |
| sink-opc-ua-server | …Sinks.OpcUaServer.dll | 61,440 | Opc.Ua.Server.dll 429,640 + shared Opc.Ua.Core/Configuration/Security.Certificates | 429,640 (+shared) |
| sink-http, sink-tcp, historian-bridge | reserved, no assembly | — | — | — |

⚠ Real key is source-opcua-client, not the LicenseModuleKeys.SourceOpcUaClient constant.

Not in the picture: src/ElpisEdgeConnect.Sinks.SparkplugB/ exists in the solution but is not referenced by ElpisEdgeConnect.Host.csproj, is not in the published output, has no LicenseModuleKeys entry, and has no tile in DestinationProtocolPickerModel. It must be given a module key and an edition placement before, or explicitly deferred past, this work. Flagged in §12.

### 6.2 Exclusion is a graph difference, not a list

Opc.Ua.Core.dll (7.77 MB) is shared by source-opcua-client and sink-opc-ua-server. It only drops when both are excluded. A naïve "one module → one file list" mapping will either retain 7.77 MB unnecessarily or delete a file another retained module needs. The exclusion set must be computed as publish(FullEdition) − publish(TargetEdition) from two real builds, not authored by hand.

### 6.3 The compliance finding (surface this to the owner)

docs/licensing/module-catalog.md, "Third-party library licensing":

> Fanuc FOCAS2 DLLs — Per-customer Fanuc commercial license. "Customer is responsible > for their own Fanuc DLL license. EdgeConnect does NOT redistribute the FOCAS2 DLLs — > they are loaded from the customer's machine."

> OPCFoundation/UA-.NETStandard — dual GPL-2.0 / OPC Foundation RCL. "We SHIP under RCL > once Corporate membership clears. Customer distribution is gated on the membership. > Until then, the `sink-opc-ua-server` module is buildable + testable in-house but not > redistributable."

But installer/ElpisEdgeConnect.wxs ships all six FOCAS natives twice:

<!-- ManagementComponents -->

<Files Include="!(bindpath.FocasSrc)\*.dll" />

<!-- HostComponents -->

<File Id="HostFocas_Fwlib64_dll"    Source="!(bindpath.FocasSrc)\Fwlib64.dll" />

<File Id="HostFocas_fwlib0DN64_dll" Source="!(bindpath.FocasSrc)\fwlib0DN64.dll" />

... four more ...

and docs/installer/creating-the-installer.md makes it mandatory:

> "FocasSrc is not optional: omit it and the build fails on the unresolved > !(bindpath.FocasSrc) reference."

Every customer today — including a Starter customer who bought only Modbus TCP — receives ~23.5 MB of Fanuc-licensed native libraries and (pending membership) ~16.7 MB of OPC Foundation assemblies. This is a direct contradiction between the licensing documentation and the shipped artifact. It is the strongest, most concrete argument for packaging-time gating, and it is independent of any download-size or IP-protection argument. It should be raised with the owner regardless of whether this plan proceeds.

### 6.4 Size, honestly

|  | Bytes |
| --- | --- |
| publish/Management total (self-contained, 398 files) | ~134 MB |
| All first-party adapter/sink DLLs combined | ~1.13 MB (0.8 %) |
| Removable third-party for a Starter edition (Opc.Ua.* + libplctag + Sharp7, ×2 dirs) | ~23.4 MB |
| Removable FOCAS natives (×2 dirs) | ~23.5 MB |
| Total removable for Starter, uncompressed across both app dirs | ~48.5 MB of ~268 MB (~18 %) |

If the goal is download size, packaging gating is a weak lever — the .NET self-contained runtime dominates, and MudBlazor.dll alone (9.1 MB) exceeds every adapter DLL combined. If the goal is compliance or IP protection, it is the right lever. This distinction changes the design and is the first open question in §12.

## 7. Trust boundary (Question B)

State this plainly in the ADR and in customer-facing material: packaging is a distribution-hygiene and compliance control, not a security control.

What per-edition packaging does buy:

The restricted binaries are not on the installation media. For Fanuc and OPC

Foundation redistribution obligations, that is the whole point and it is fully effective.

It raises the effort to use an unbought protocol from "edit a config file" to "obtain the

assembly and its native dependencies from somewhere else, place them correctly, and defeat the runtime gate as well".

It removes an entire class of accidental misconfiguration (an operator configuring a

protocol the site never licensed).

What it does not buy:

Enforcement. The customer is administrator on the machine. They can copy DLLs in,

replace the MSI's payload, or install the Enterprise MSI if they obtain it. Packaging is a speed bump for a determined party.

Any reduction in the need for layers 2 and 3. Locked decision #5 requires all three.

The runtime gate (IsModuleEnabled at DI registration, LicenseGate, ADR-0035's 2h cutoff, ADR-0036's node-lock) stays authoritative and unchanged. This plan proposes

no change to any of it.

### On verifying the RSA signature inside a custom action

If a custom action were to verify a license (Mechanism A2/A4 — which this plan rejects), it would need to ship, inside the installer:

The RSA public key — currently EmbeddedPublicKey.Pem in

src/ElpisEdgeConnect.Core/Licensing/EmbeddedPublicKey.cs, still flagged

"!!! DEV KEY - REPLACE BEFORE PRODUCTION !!!".

The canonicalisation logic — CanonicalJson, because

docs/licensing/license-file-format.md §5 is explicit that the signed bytes are not the literal file content: keys are sorted lexicographically at every depth. A reimplementation in a custom action would drift and produce false rejections.

RSA-PSS / SHA-256 / MGF1-SHA256 / 32-byte-salt parameters matching §3 of that spec

exactly.

Is that acceptable? The public key is safe to ship — it is already inside every shipped binary. The problem is not secrecy, it is (a) duplication of security-critical canonicalisation logic into a second implementation that can drift from Core.Licensing.CanonicalJson, and (b) zero benefit, since the result is an MSI property that the command line can override anyway. Recommendation: do not verify licenses in the installer at all. If a future slice ever needs it, invoke the shipped ElpisEdgeConnect.Core rather than reimplementing — never a second copy of the canonicaliser.

## 8. Offline constraint (Question C)

Locked decision #6 / Appendix A: "License mode — fully offline, no phone-home — LOCKED." Everything proposed here satisfies it trivially, because the recommended mechanism moves

all license reasoning to Elpis's build machine, before the artifact ever leaves. The customer's machine performs no license-related network activity during install. Explicitly ruled out and never to be proposed:

Downloading edition payloads at install time (a "web installer").

Any install-time entitlement check against an Elpis service.

Telemetry reporting which edition was installed.

The MSI and the Burn bundle both remain fully self-contained, installable from a USB stick on an air-gapped plant network, exactly as today.

## 9. Proposed edition axis

Five LicenseEdition values × 2 apps × 2 artifact types = an unmanageable 20-artifact release for a team with no CI. Two observations collapse it:

`TrialPeriod` offers everything (LicenseEditionCatalog: _ => true). A trial

installer must therefore be the full build. If most customers evaluate before buying, the full binary set reaches them anyway — which substantially weakens the IP-protection rationale and is a question for the owner (§12).

`Professional` differs from `Enterprise` only by OPC UA Client and OPC UA Server.

Starter and CncPro are proper subsets of Professional.

Proposed three build variants, not five:

| Variant | Contains | Serves editions | Rationale |
| --- | --- | --- | --- |
| Full | everything | Enterprise, TrialPeriod, Unknown/dev | The only variant that ships Opc.Ua.*. Gated on OPC Foundation membership. |
| Standard | everything except Sources.OpcUaClient, Sinks.OpcUaServer, and all Opc.Ua.* | Professional | Removes the entire OPC Foundation redistribution exposure. Matches Professional's catalog exactly. |
| Cnc (later) | FOCAS2 + Brother HTTP + MTConnect + MQTT only | CncPro, Starter* | Smallest surface. \*Starter needs Modbus, not the CNC set — see §12. |

The Standard variant is the first shippable slice because it is the one split with a documented legal driver, and it is a single clean cut through the dependency graph (§6.2 — dropping both OPC UA modules is exactly what releases Opc.Ua.Core.dll).

## 10. Milestones (Question G)

Repo convention: milestone-numbered plans under docs/sessions/<date>-<milestone>-*.md, stacked PRs, definition of done per slice. Proposed milestone letter N (Packaging) — confirm with the owner that N is free; M.* is the Studio milestone and M.P2.* is in use.

### N.0 — Spike: does a missing assembly actually break startup? (½ day, no PR)

This slice decides the shape of everything after it. Do not skip it.

Against the existing publish/Management on disk (copy it first — do not mutate the real publish output):

Delete ElpisEdgeConnect.Sources.Melsec.dll (zero third-party deps, cleanest probe).

Run ElpisEdgeConnect.Management.exe. Record the exact error and whether it occurs before or after managed Main.

Repeat with the deps.json entry also removed (hand-edited). Does it now start? Does

it crash later at the AddMelsecSourcesFromGatewayConfig JIT?

Repeat with ElpisEdgeConnect.Sources.S7.dll — this one is referenced unconditionally

by EdgeConnectComposition (services.AddSingleton<S7FakeModeMeter>()), so it should fail even with an empty config.

Repeat for Host.exe.

Definition of done: a written finding in docs/sessions/<date>-n0-missing-assembly-spike.md stating, with captured output, (a) whether hostpolicy fails pre-Main on a deps.json entry with no file, (b) whether a hand-trimmed deps.json permits startup, (c) the first managed failure point if it does. Route R1 vs R2 (§5.4) is chosen here, in writing.

### N.1 — Edition truth + build parameterisation (1–2 days)

Reconcile the drift in §3.3: correct ARCHITECTURE_BLUEPRINT.md §7.1/§7.2 and

docs/licensing/license-file-format.md §4.3 to match LicenseEditionCatalog and the hyphenated module keys. Declare LicenseEditionCatalog the single source of truth.

Introduce $(EdgeConnectEdition) (default Full) in Directory.Build.props, plus the

variant→module mapping expressed once, derived from LicenseEditionCatalog.

installer/Build-Edition.ps1 -Edition <Full|Standard> — publishes both apps, builds MSI

+ Setup.exe, stamps edition into the artifact name and into ARPCOMMENTS.

Definition of done: ./installer/Build-Edition.ps1 -Edition Full reproduces byte-for-byte what the manual recipe in creating-the-installer.md produces today. No behaviour change whatsoever. Docs updated. Zero warnings, zero errors.

### N.2 — Make Host composable per edition (3–5 days)

Per Route R2: condition the ProjectReferences in ElpisEdgeConnect.Host.csproj on $(EdgeConnectEdition), and #if the corresponding calls in EdgeConnectComposition.cs. Move Focas2FakeModeMeter / S7FakeModeMeter registration into per-protocol wiring so the unconditional typeof references (§5.2) disappear.

Definition of done: Host.exe built as Standard starts, runs a Modbus→MQTT route end-to-end, and shows no OPC UA assemblies in its publish folder or deps.json. Full is unchanged. A test asserts that a Standard build's deps.json contains no Opc.Ua.* entry. All existing Host tests pass on both variants.

### N.3 — Make the Studio composable per edition (5–8 days — the expensive slice)

The 28 protocol-coupled Management files (§5.3). Condition probe services, Map*Api calls, wizard models and the Razor wizard pages. SourceProtocolPickerModel / DestinationProtocolPickerModel tiles for absent protocols must not merely be hidden by edition — the tile entry itself must be compiled out, or Resolve must tolerate a tile whose wizard page does not exist.

Definition of done: Standard Studio boots, /sources/new shows no OPC UA Client tile, /destinations/new shows no OPC UA Server tile, /swagger lists no OPC UA endpoints, and the assembly-isolation test in ElpisEdgeConnect.Management.Tests still passes. No `Opc.Ua.*` file in the publish output. Full Studio is byte-identical in behaviour to today.

### N.4 — Two-edition release (2–3 days) ← first customer-visible slice

Ship ElpisEdgeConnect-Full-2.x.y.z.msi + -Setup.exe and ElpisEdgeConnect-Standard-2.x.y.z.msi + -Setup.exe. Add AllowSameVersionUpgrades="yes" to <MajorUpgrade> and keep the single shared UpgradeCode (§11). Stamp the built edition into HKLM (Software\Elpis IT Solutions\EdgeConnect\PackagedEdition) and surface it on the Studio License page next to the licensed edition, so a mismatch is diagnosable.

Definition of done: clean install of each; Standard → Full upgrade at the same version succeeds, leaves one ARP entry, preserves C:\ProgramData\EdgeConnect (config, identity, license), and the service restarts Running. Full → Standard downgrade at the same version succeeds and any now-unsupported configured source faults cleanly and is quarantined (ADR-0028) rather than killing startup — this is an explicit test, not an assumption. docs/installer/creating-the-installer.md rewritten for two editions.

### N.5 — Cnc variant, and FOCAS-free variants (sizing TBD)

Add the Cnc variant. Separately and independently: make the FocasSrc bindpath

optional so non-FOCAS editions do not redistribute Fanuc binaries (§6.3). Note this currently fails the build by design — changing it is a deliberate decision, not a fix.

Definition of done: a Standard-without-FOCAS MSI builds and installs; the FOCAS2 tile is absent; ~23.5 MB smaller; the redistribution contradiction in §6.3 is closed and module-catalog.md re-verified as accurate.

## 11. Upgrade / edition change (Question E) — and the UpgradeCode trap

Today: UpgradeCode="b7e2c1a4-9f3d-4c8e-8a21-5f6d7e8c9b01" with a bare <MajorUpgrade DowngradeErrorMessage="…"/>.

| Option | Consequence |
| --- | --- |
| Shared `UpgradeCode` across editions (recommended) | Installing Standard over Full is a major upgrade: the old product is removed, the new installed, one ARP entry. Correct behaviour. |
| Per-edition `UpgradeCode` | The two editions do not see each other. Both install into %ProgramFiles%\Elpis EdgeConnect\, both try to register the service named ElpisEdgeConnect. Broken. Reject. |

The trap: with a shared UpgradeCode, <MajorUpgrade> by default only removes products with a version strictly less than the new one. A Starter customer buying Professional at the same 2.1.0.1 would get the upgrade silently skipped — two ProductCodes, two ARP entries, one directory, one service name. `AllowSameVersionUpgrades="yes"` is mandatory for edition changes, and it must land in the same slice (N.4) as the second edition, never after.

What survives an edition change: docs/installer/creating-the-installer.md §6.2 —

*"Uninstall preserves data. C:\ProgramData\EdgeConnect (including any license.json) is

not owned by the MSI and is left in place." Combined with ADR-0038's machine-anchored identity (HKLM `SOFTWARE\Elpis\EdgeConnect\GatewayId` + a machine-wide file), the gateway id survives*, so the customer's existing license keeps binding. That makes the upgrade path genuinely clean:

> Starter → Professional: install the Standard MSI (major upgrade) → drop the new > edgelicense.json → restart the service. No re-identification, no re-configuration.

Downgrade is the risky direction and must be tested explicitly in N.4: a Full→Standard move leaves current.json referencing an OPC UA source whose adapter is now absent. That must produce a clean configuration fault (the existing IConfigurationFaultRegistry / quarantine path, ADR-0028), not a startup crash. If it crashes, the fail-soft principle (ADR-0004) is violated and the slice is not done.

Repair (msiexec /f) reinstalls the installed edition's file set from its own cached MSI — it cannot change edition and needs no special handling.

## 12. Build & release impact (Question F)

Today: one manual publish pair → one MSI → one optional Setup.exe, per docs/installer/creating-the-installer.md. No CI exists.

|  | Today | After N.4 (2 editions) | After N.5 (3 editions) |
| --- | --- | --- | --- |
| dotnet publish invocations | 2 | 4 | 6 |
| wix build invocations | 2 | 4 | 6 |
| Publish output on disk | ~268 MB | ~530 MB | ~790 MB |
| Shipped artifacts | 2 | 4 | 6 |
| Manual steps to get them wrong | several | double | triple |

The manual-error surface is the real cost, not the wall clock. installer/Build-Edition.ps1 (slice N.1) is therefore not optional polish — it is the thing that makes N.4 safe. It must:

take -Edition and refuse an unknown value;

read Version from Directory.Build.props (never accept it as an argument — the existing

doc already insists on this so MSI and assembly versions cannot drift);

clean the publish directory first (the doc's existing warning about stale harvested files

becomes far more dangerous with multiple editions sharing publish/);

name outputs ElpisEdgeConnect-<Edition>-<Version>.msi;

fail loudly if a variant's publish output contains a file it should not (an assertion, run

as part of the build, comparing against the expected exclusion set).

docs/installer/creating-the-installer.md needs: a new §0.1 explaining variants; the build recipe replaced by the script; the -bindpath FocasSrc note updated once N.5 makes it conditional; and §5.1 amended for AllowSameVersionUpgrades.

CI: none exists. A minimal GitHub Actions matrix over EdgeConnectEdition would be the natural home for the "no forbidden file in publish" assertion and the N-way test run. Out of scope for N.0–N.4; recommend raising it as a separate decision once N.4 proves the shape.

## 13. ADR candidates (Question H)

Existing ADRs top out at 0038. These are the decisions that are architecturally locked-in and painful to reverse, and should be written before N.2 begins.

| # | Proposed title | Why it must be an ADR |
| --- | --- | --- |
| 0039 | Per-edition packaging is built, not installed | Locks the mechanism: edition is chosen at build time on Elpis's machine; the installer never reads, parses, or verifies a license. Painful to reverse because it shapes the build system, the release process, and every downstream artifact name. Must record the ADR-0036 sequencing argument explicitly, or someone will re-propose install-time license reading in a year. |
| 0040 | Packaging is a compliance control, not an enforcement control | Locks the trust boundary. States that layers 2 and 3 remain authoritative and unchanged, that omitted binaries are a speed bump, and that no customer-facing material may claim packaging enforces licensing. Prevents the slow erosion of runtime enforcement "because the installer already handles it". |
| 0041 | `LicenseEditionCatalog` is the single source of truth for edition→module mapping | Blueprint §7.1, license-file-format §4.3 and the code currently disagree (§3.3). Without a ruling, packaging will be built against the wrong table. Also settles the source-opcua-client vs source-opc-ua-client key. |
| 0042 | Single `UpgradeCode` across editions with `AllowSameVersionUpgrades` | Once shipped, the UpgradeCode cannot change without breaking every installed customer's upgrade path. Getting this wrong is discovered only in the field. |
| 0043 (conditional — only if N.0 chooses Route R1) | Tolerating an absent adapter assembly is not dynamic plugin loading | Resolves the tension with Locked #4 and anti-pattern #2. Only needed if the spike shows R1 is viable. |

## 14. Open questions for the product owner (Question I)

These cannot be decided from the repository, and they lead to materially different designs. Recommend answering Q1 and Q2 before N.1 starts.

Q1 — What is the actual goal? The four plausible answers point different directions:

| If the goal is… | …then the right design is |
| --- | --- |
| Redistribution compliance (Fanuc, OPC Foundation) | Exactly this plan. One cut per restricted dependency. §6.3 is already a live problem. Strongest evidence-backed case. |
| IP protection (competitors can't decompile unbought adapters) | This plan, but the TrialPeriod variant undermines it (Q3) and .NET IL is decompilable anyway — obfuscation would be the real answer, not packaging. |
| Download size | Weak lever. ~18 % of raw payload, ~9 % of a single app dir; the .NET runtime and MudBlazor.dll dominate (§6.4). Not worth N.2+N.3. |
| Cleaner customer experience | Don't touch the installer. Invest in the post-install Activate flow on the Studio License page, which ADR-0036 already started. Much cheaper, much lower risk. |

Q2 — Which edition list is authoritative? Blueprint §7.1 (Starter / Professional / Enterprise / Custom, with MtLinki which has no adapter project) or the code (Starter / Professional / Enterprise / CncPro / TrialPeriod)? I recommend the code, but this is a commercial decision, not an engineering one.

Q3 — Does `TrialPeriod` get the full binary set? LicenseEditionCatalog offers it everything. If every evaluator receives the Full installer, then packaging provides no IP protection to anyone who trials first — only compliance value on paid installs. Is that acceptable, or should there be a restricted trial build?

Q4 — Has OPC Foundation Corporate membership cleared? module-catalog.md records it as "procurement initiated Phase 4 week 1; tracking as a release blocker for Milestone L". If it has cleared, the single strongest driver for the Full/Standard split weakens considerably. I could not determine the current status from the repository.

Q5 — Are we knowingly redistributing the Fanuc FOCAS2 DLLs? §6.3 shows the installer does, and module-catalog.md says we do not. One of the two is wrong. This needs an answer independently of whether this plan proceeds.

Q6 — What does "installer application" mean literally? A separate licensing-aware launcher EXE (rejected here for ADR-0036 reasons), or simply "edition-specific installers"? If the owner genuinely wants a launcher, the honest answer is that it can select an edition but cannot verify entitlement on a fresh machine, and I would want that confirmed as understood before building one.

Q7 — Sparkplug B. Built (src/ElpisEdgeConnect.Sinks.SparkplugB/, ADR-0035/0036-sparkplug) but not referenced by the Host, not published, no module key, no picker tile. Does it get a module key and an edition placement before N.1, or is it explicitly deferred?

Q8 — Where does `Starter` sit? Starter is Modbus-only, so the proposed Cnc variant (FOCAS2 + Brother + MTConnect) does not serve it. Does Starter justify a fourth build variant, or does it ship the Standard binaries and rely on the runtime gate alone? The latter is cheaper and, given §7, loses nothing in enforcement terms.

## 15. Things I could not determine from the repository

Stated explicitly so nothing here is mistaken for a confirmed finding.

**Whether hostpolicy hard-fails pre-Main on a deps.json entry with no file, for this

specific self-contained publish.** This is the central technical premise of §5.1. I was instructed not to build or run anything. Slice N.0 exists solely to settle it, and the plan explicitly pivots to Route R1 if the premise is wrong.

Whether the exclusion set can be computed cleanly for a variant without two real

builds to diff (§6.2). Asserted from the dependency graph, not measured.

The current OPC Foundation Corporate membership status (Q4).

Whether any CI exists outside this repository. No .github/, no build scripts at

root — but that only proves it is not here.

**Whether AllowSameVersionUpgrades interacts badly with the Burn bundle's separate

UpgradeCode** (c8f3d2b5-a04e-4d19-9b32-6a7e8f9d0c12). Bundle-level upgrade semantics for edition changes were not investigated and must be covered in N.4's test matrix.

How `WixUI_FeatureTree` should present a per-edition MSI. With one required feature

and a desktop-shortcut toggle it is already thin; whether it should be replaced by WixUI_InstallDir or WixUI_Minimal for edition builds is a UX call not made here.

This document is a proposal. No code, installer manifest, or configuration was changed in producing it.