# Pending items for commit

Branch: Sony_Development_License (mirrored to Edge-Connect_v2.1.0.1a and Rajendra_Development)

Baseline: all three branches in sync at commit 21c39f2

Date: 2026-08-11

Scope: 22 modified files, 8 new files — none committed

Build: solution 0 warnings / 0 errors

Tests: Core 1343 · Host 258 · Management 1309 · S7 213 · MELSEC 273 · EtherNet/IP 90 · Modbus 290 · Sparkplug 581 · others green. The only failures are the 15 pre-existing environmental ones (9 MQTT, 6 integration) caused by the local broker rejecting anonymous connections.

## Recommended commit order

A first. It is the only item here that changes a data-retention contract in Core. If the Modbus RTU work (still open, see §"Not in this batch") later needs reverting or bisecting, A must not be tangled up with a day of unrelated UI work in one undifferentiated pile.

## A · Orphan cursor pinned the buffer tail forever

The most serious item in this batch. Unbounded disk growth that no retention setting could reclaim.

| File |  |
| --- | --- |
| src/ElpisEdgeConnect.Core/Buffer/IMessageBuffer.cs | modified |
| src/ElpisEdgeConnect.Core/Buffer/SqliteRouteStore.cs | modified |
| src/ElpisEdgeConnect.Core/Buffer/SqliteBuffer.cs | modified |
| src/ElpisEdgeConnect.Core/Buffer/InMemoryBuffer.cs | modified |
| src/ElpisEdgeConnect.Core/Buffer/SinkCursorTracker.cs | modified |
| src/ElpisEdgeConnect.Core/Routing/RouteWorker.cs | modified |
| tests/ElpisEdgeConnect.Core.Tests/Buffer/SqliteBufferOrphanCursorPruneTests.cs | new |

Cursors were loaded with no filter against the route's configured sinks, and DeregisterSinkAsync had zero production callers — so a cursor, once written, was never removed. One orphan pinned tail_sequence permanently, and because it lived in the table it was resurrected on every open, which is why a restart never cleared it. A route delivering perfectly reported a phantom backlog and a red "nothing has ever been delivered".

6 tests, each verified to fail without the fix. The load-bearing one is the reopen test: it is red not only with no DELETE, but also for a cosmetic fix that only deregisters in memory.

Known behaviour change to record in the message: a sink temporarily removed from config and re-added later now loses its backlog at the first worker start after removal. That is the intended meaning of "no longer configured", but it is a genuine data-discard event — which is why the prune emits a warning naming the sink, the pinned sequence and the undelivered count.

Known limit: SQLite DELETE frees pages for reuse but does not truncate. Growth is bounded; the file stays at its high-water mark until an explicit VACUUM.

## B · Duplicate device endpoints now warn

| File |  |
| --- | --- |
| src/ElpisEdgeConnect.Core/Configuration/CrossRecordValidator.cs | modified |
| src/ElpisEdgeConnect.Core/Errors/CoreErrors.cs | modified |
| src/ElpisEdgeConnect.Core/Configuration/SourceEndpointIdentity.cs | new |
| tests/ElpisEdgeConnect.Core.Tests/Configuration/CrossRecordValidatorDuplicateEndpointTests.cs | new |

Two enabled sources pointed at one device endpoint passed validation silently, quietly halving a controller's connection budget. Warning, not error — the pattern is legitimately used (different register ranges at different poll rates), and the existing FOCAS2 startup advisory already set that precedent.

Needs a decision at some point: a protocol-knowledge table now lives in Core, in tension with the protocol-agnostic lock. It holds no assembly references — only JSON key names as data, with precedent in LicenseEditionCatalog — and is isolated in one file with the intended exit documented. Worth an ADR.

## C · Reconnect backoff jitter

src/ElpisEdgeConnect.Sources.S7/S7ConnectionManager.cs · .Melsec/MelsecConnectionManager.cs · .EthernetIp/EthernetIpConnectionManager.cs

Devices recovering from one event retried in lockstep and exceeded the controller's connection limit — the recovery attempt causing the next failure. Equal jitter (50–100% of the capped delay), following FOCAS2's existing implementation.

Found in passing, not fixed: ModbusTransactionExecutor.ComputeRetryDelay has a comment claiming "bounded linear-plus-jitter delay" over a body with no randomisation at all. The comment misleads anyone who greps for "jitter".

## D · Route/endpoint mismatch now fails closed

| File |  |
| --- | --- |
| src/ElpisEdgeConnect.Management/Components/Pages/Onboarding/OnboardingFlow.razor | modified |
| src/ElpisEdgeConnect.Management/Components/Pages/Onboarding/ReviewAndConnect.razor | modified |
| src/ElpisEdgeConnect.Management/Wizards/OnboardingRouteWiring.cs | new |
| tests/ElpisEdgeConnect.Management.Tests/OnboardingRouteWiringTests.cs | new |

A route wired before an endpoint was renamed kept the stale id, and the apply refused at the last step with a message naming a parameter rather than a step. Three independent gates now make a disagreeing route impossible to POST, and two parity tests pin the rule against the merger in both directions so they cannot drift.

> Note before committing: these two razor files also carry the earlier Save / Save & Connect work. That code has not been touched since it was asked to be left alone, but committing these files brings it along. Confirm that is intended.

## E · Hot-reload regression tests

tests/ElpisEdgeConnect.Host.Tests/RuntimeReloadCoordinatorTests.cs

Five tests for the endpoint-republish and sink→route rebind fixes already shipped in 0a30f8b. Each was reasoned about against both halves removed separately, and the quiet-source case is the one that discriminates — a chatty source papers over the bug, because its poll loop re-pushes state on the next non-empty batch.

## F · Filter alignment

src/ElpisEdgeConnect.Management/Components/Pages/Diagnostics.razor · Components/Pages/RouteWizards/AddRoute.razor · wwwroot/css/site.css

Diagnostics filters stretched the full width on a 12-column grid; the route wizard's two strips sat mid-row. Both now use container-driven layout. The recurring trap is recorded in the CSS: MudBlazor's own wrapper carries the flex-grow, so sizing passed through a component's Class lands one level too deep and silently does nothing.

## G · EtherNet/IP datatype and S7 address message

Wizards/EthernetIpSourceWizardModel.cs · Components/Pages/SourceWizards/AddEthernetIpSource.razor · Api/S7AddressValidationService.cs · Wizards/S7SourceWizardModel.cs

Datatype now follows the tag name (suggest, never coerce — matching the S7 wizard's existing convention), and an empty cell is no longer reported as a typo. The S7 address error now says what an address is rather than listing five unexplained examples.

## H · Notification position

src/ElpisEdgeConnect.Management/Hosting/ManagementHostingExtensions.cs

Success confirmations centred, one global setting covering every save path.

## I · Documentation

docs/change-report-Sony_Development_License-2026-08-10.md · docs/installer/uninstall-complete-delete-design.md · docs/installer/license-driven-installer-plan.md

## Caveats that apply across the batch

| `site.css` spans groups | It carries the route-card, health, licence and filter rules together. It lands whole in whichever commit takes it; splitting one stylesheet across commits produces boundaries that do not build in isolation. |
| --- | --- |
| `RuntimeReloadCoordinatorTests` is load-sensitive | It failed three separate times today — a different test each time, always passing in isolation — and is not marked Category=Flaky. It will bite CI harder than this machine. Worth tagging. |
| Isolation not proven per commit | The batch builds and tests green as a whole. Individual commits have not each been built in isolation. |

## Not in this batch — open, awaiting a decision

| Item | Why it is not here |
| --- | --- |
| D-02 · Modbus RTU publishing fabricated values as `Quality: Good` | Critical data integrity. Needs a decision between adding a validation layer over the library's response and changing the library, and needs reproducing against the repo's own simulator first to separate a loopback from a cached replay. A wrong fix in a Modbus driver corrupts data silently. |
| D-01 · S7 Port field accepted then ignored | Two valid fixes: honour the port if the driver genuinely supports it, or make the field read-only with a note. Product decision. |
| D-03 / D-04 · Modbus error reporting | Belong in the same work package as D-02. |
| D-07 · `pipeline.pointsIn` always zero | Decision needed: wire the pipeline up, or hide the panel. |
| E-04 · SMTP password stored in plain text | Security issue, machine environment rather than repository code. |